Do pictures need to be the same size?
Is there a ratio requirement?

Challenges:
Ambiguity with how the letters should look

Pair coding is important!
For testing, tests do not have to be perfect, but we need to start writing testing prior THIS SPRINT
Dont white box test the whole thing
Have not developed all web features, want to make collage builder first sprint

Regarding the letters
Try new technique (jun)
depending on progress with the new lettering scheme, we may need to revise task p	riorites
Pablo and Jun
accomplished
worked on implementation completed stanaloe for collage builder

challenges:
implemented collage builder differently than expected

new mthod for collage bulder
std alone java prototype

Pedro/Brian
Accomplished
Laid out plan for what needs to be tests
Challenges:
No Challenges
By Next Time
Black Box for parents test
write tests

Shan
Tasks
Take Notes at the meeting

Accomplished
Challengs
By Next Time
Msg ppl about the meeting ahead of time