Meeting #1 Minutes
Sprint 2 (Pre-Planning Meeting) NOT Sprint 2 Plan
04/04/2018

Present: Shan, Jun, Brian, Young, Pablo
Absent: Pedro

Sprint 2 Planning Meeting: Friday (IN PERSON)

To-Do Before Friday:

Pablo/Jun partial implemntation
2 new features
complete front end revamp
try to use computer vision font library t autogenerate template
completely seperate from sprint 1 code – OK to work on

Priority (Fixed before friday meeting)
pedro and brian to figure out testing
needs to run on one machine
VM or local machine
need to get cobratura running
first 2 scrums, these are teams
teams may change after this
pablo to figure out front end testing with pedro and brian
WRITE BEFORE TESTING

Transcribe document for sprint 2 R&R
Understand what went wrong
Start R&R writeup

NOTES
Next meeting Friday
Fill out whenisgood tonight to determine available meeting times