Meeting #6 – Minutes

Scrum 5

03/31/2018

Present: All

Absent: n/a

Pablo/Jun

Accomplished :

Implemented new image sourcer

Connected new image sourcer to collage builder

Challenges

None during this scrum BUT there may be a need for more API keys

Next Time

Integrate new image sourcer and builder into the web app template

Pedro/Brian

Accomplished:

n/a

Challenges:

Short turnaroud time did not allow us to finish previous tasks

Next Time:

If Jun finishes the animation, then we can work on a test for that

More black box testing progress

Start on justifications

Shan/Young

Accomplished:

Wrote up Meeting #5 Minutes

Continued Work On Documents

Challenges:

No Challenges

Next Time:

Continued Work On Documents

Notes/Miscellaneous: