Meeting Minutes 04/13/2018

Sprint 2 – Scrum #6

**Notes**

→ Next meeting sunday IN PERSON

**Jun/Pablo (2 hours)**

Accomplished

implemented front end for collage saving functionality (previous collage viewer and save collage button)

white box tests for collage saving functionality back-end

Challenges

None

By Next Time

search for bugs/ fix found bugs

write new tests

**Brian/Pedro (3 hours)**

Accomplished

finished black box testing for login page to include boundary conditions (pedros working on the others)

cobertura mostly working

Challenges

cobertura was giving us some challenges

By Next Time

continue to improve black box tests

get cobertura 100% functional

finish script that runs everything (all feature files)

find bugs in the system

**Shan/Young**

Accomplished

Continued to work on XP Practices

Challenges

By Next Time

**MISC**