Meeting #2 – Minutes

03/26/2018

Present: Shan, Pablo, Pedro, Jun, Brian

Absent: Young

General Questions:

* Do pictures need to be the same size?
* Is there a ratio requirement?

Challenges:

Ambiguity with how the letters should look

Pair coding is important!

For testing, tests do not have to be perfect, but we need to start writing testing prior THIS SPRINT

Dont white box test the whole thing

Have not developed all web features, want to make collage builder first sprint

Regarding the letters

Try new technique (jun)

depending on progress with the new lettering scheme, we may need to revise task p riorites

Pablo and Jun

Accomplished:

worked on implementation

completed standalone for collage builder

Challenges:

the implemented collage builder to date (3/28/2018) is different than what was expected of us

our collage builder did not meet expectations

By Next Time

Will have a new method/approach for the collage builder

Complete standalone Java prototype

Pedro/Brian

Accomplished:

Laid out plan for what needs to be tests

Challenges:

No Challenges

By Next Time:

Black Box for parents test (appearance)

Write at least one test

Shan/Young

Accomplished:

Set up team meeting times

Set up documents to track individual and team progress for particular

metrics

Set up a GitHub repository and discord server

Challenges:

Proper communication channels with everyone

By next time:

Message people about the meeting ahead of time

Notes/Misc.:

Next meeting will be on 03/28/2018 at 8PM on Discord