Meeting #3 – Minutes

Scrum 2

03/28/2018

Present: All

Absent: n/a

Pablo/Jun

Accomplished:

Finished a new prototype that alights with actual desires

does not include image sourcer yet

Challenges:

No difficulties for this scrum

By Next Time:

Next Scrum tomorrow

Will have completed all of the letters that Halfond wants

Notes:

Task Completion 50% (for all tasks)

Pedro/Brian

Accomplished:

Completed 80 percent of black box test

Challenges:

Did not know how to test for the loading animation icon

By Next Time:

If Jun finishes the animation, then we can work on a test for that

More black box testing progress

Start on justifications

Shan/Young

Accomplished:

Worked on docs

Challenges:

No challenges

By Next Time:

40-50 percent of the final document done

Notes/Miscellaneous:

Need to get Young up to speed on the documents and delegate subtasks for him to begin working on

New implementation in prototypes folder

Builder has main method

Meeting tomorrow at 10PM on discord