Meeting #5 – Minutes

03/30/2018

Present: All

Absent: n/a

Pablo/Jun

Accomplished :

Implemented new image sourcer

Connected new image sourcer to collage builder

Challenges

None during this scrum BUT there may be a need for more API keys

Next Time

Integrate new image sourcer and builder into the web app template

Pedro/Brian

Accomplished:

n/a

Challenges:

Short turnaroud time did not allow us to finish previous tasks

Next Time:

If Jun finishes the animation, then we can work on a test for that

More black box testing progress

Start on justifications

Shan/Young

Accomplished:

Wrote up Meeting #4 Minutes – [03292018\_minutes.docx]

Continued Work On Documents

Scrum Process Documentation (Shan)

Front Matter (Young)

Progress Checks with Implementation and Testing team to ensure adequate resources

were available for timely task completion

Determined no overarching challenge remains in Sprint 1 Deliverable document, only smaller components

Challenges:

No Challenges

Next Time:

Continue Work On Scrum Process Documentation (Shan)

Start work on the XP Practices used in Sprint 1 Deliverable

Notes/Miscellaneous:

Next meeting Tomorrow (03/31/2018), time TBD