Meeting Minutes

04/08/2018

Notes:

Black box done

For this sprint

Run new black box test on new project

White box not done

From 1st dsprint

Collae builder and image sourcer

**Jun**

Accomplished nothing

Waiting on testing

No troubles

By next time finish front end features

Specifically login page -> complete login page

Work on user backend code (login)

**Pablo**

Pablo helped pedro and brian work on testing (from impletation stdpt)

No troubles

By next time finish front end features

Specifically login page -> complete login page

Work on user backend code (login)

Database setup and login registration setup

**Pedro/ Brian**

Worked on new black box testing for new front end

Old black box tests are no longer relevant

Ran new black box tests in this meeting

No Challenges

By next time

Continue working on bbtest for new functionality

Start wbox tests for completed functionality

**Young**

Tried to transcribe but couldn’t

Challenge -> transcription hard to hear

For next time

Start working on sprint 1 r&r

**Shan**

Started on Sprint 2 documentation

No Challenges

For next time

Start putting together scrum backlogs and burndown charts

Next mtg: 10PM tomorrow