Meeting Minutes 04/09/2018

Sprint 2 - Scrum #2

**Notes**

Run black box and white box tests on new code

**Jun/Pablo**

Accomplished

Login front end (completed)

set up basics for front end (started)

create security class → login registration (done)

setup databse for login registration (done)

login servlet (completed)

Challenges

no challenges

Going to achieve

wbox testing for collage options (not started yet)

wbox testing for security.java (not started)

wbox testing for loginservlet.java (not started)

update wbox testing for all class files (not collagemanager.java) (started, not complete)

collage options for front end (not started yet)

**Brian and Pedro**

Accomplished

Bbox for login page

Pedro updated bbox for main and collage page

Challenges

Tomcat and mysql workbench setup on vm

Next Time

bbox testing for collage options (not yet started)

implement front end and back end for collage options (Not started)

**Young**

Accomplished

Wrote [R](mailto:R@R)&R for sprint 1

Challenges

No challenges