Meeting Minutes 04/11/2018

Sprint 2 – Scrum #4

**Notes**

Present: Everyone

Absent: N/a

**Jun/Pablo (2 hours)**

→ pablo extra hour to help Brian and Pedro with bbox testing

Accomplished

improved whitebox tests to achieve better coverage (finished)

currently at 95% (classes coverage)

wrote white box tests for servlets (finished)

servlet coverage 100%

Challenges

for the white box testing, some code is unreachble due to unchecked java exceptions

dead code due to checked exceptions

By Next Time

Minor fixes to the front end CSS

**Brian/Pedro (4 hours)**

Accomplished

bbox testing for collage options (started)

Challenges

Animation (figure out)

Collage history (figure out)

By Next Time

bbox testing for collage options – boundary conditions (not yet started)

make sure cobretura is working properly

run feature files with one script

make sure all testing and implementation can run on one computer

**Shan/Young**

Accomplished

Continued to update documents per scrum period

Continued to ensure XP practices were being followed by team

General PM

Challenges

Tracking everything with git commits can be challenging and verbose at t imes

By Next Time

Make sure deliverable doc is complete and polished up until scrum 3

**MISC**

→ Meeting went past 12, uploading to github as meeting on 11th of april

→ Next meeting tomorrow 10 PM on discord

→ Final scrum meeting needs to be in person to figure out docs!