Meeting Minutes 04/12/2018

Sprint 2 – Scrum #5

**Notes**

Present: Everyone

Absent: N/a

**Jun/Pablo (2 hours)**

Accomplished

flixed up all of the UI with CSS

Challenges

no challenges

By Next Time

front end for save collage feature

finish whitebox for save collage feature

**Brian/Pedro (3 hours)**

Accomplished

make sure all testing and implementation can run on one computer

started working on cobratura

more bbox test work

Challenges

cobretura is challenging to figure out

By Next Time

bbox testing for collage options –

boundary conditions (not yet started)

and for save collage

make sure cobretura is working properly @ 100%

run feature files with one script

back end for collage options working fully

**Shan/Young**

Accomplished

Young – XP continued working on XP practices

Shan – continued to work on scrum documentation

burndown charts

task tacking

backlogs

Challenges

misread requirements and have to redo portions of XP practices

By Next Time

finish up documentation for yesterdays and todays scrum

fix XP practices information

**MISC**

→ scrum #6 11pm tomorrow evening

**→** scrum #7 sunday IN PERSON