Scrum #: 1  
Date: 21 April 2018

**Meeting Minutes**

Stand Up Questions:

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **What did you accomplish?** | **Any challenges?** | **What will you accomplish by next time?** |
| Jun | Writing black box tests that graders found unacceptable from last sprint  Minor Refactoring (note: the refactoring is in the code itself) | No Challenges | Implement Collage Filters |
| Pablo | Writing black box tests that graders found unacceptable from last sprint  Minor Refactoring (note: the refactoring is in the code itself) | Challenges | Implement Collage Filters |
| Pedro | Write Bbox tests for all new functionality | No Challenges | Implement Persistent History  Implement Deleting from History |
| Brian | Write Bbox tests for all new functionality | No Challenges | Implement Persistent History  Implement Deleting from History |
| Shan | Set up document templates for Sprint 3  Wrote up sprint 3 planning post meeting analysis document and planned out all scrums | No Challenges | Write up scrum 1 documentation  Ensure scrum 2 is progressing as planned |
| Young | Set up document templates for Sprint 3 | No Challenges | Write up scrum 1 documentation  Regrade request for sprint 2 deliverable |

Code Modifications / Additions:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| File Added/Modified (specify whether added or modified. FILL OUT THIS FORM FOR EVERY FILE INDIVIDUALLY) | Original Authors (it’s okay if this is the same author that contributed this scrum, so long as the functions written were entirely new) | Contributing Authors (who added to this file this scrum? If this is a new file, it will be the same as original author) | Functions Added (only fill this out if you are justifying that you are adding entirely new functions to a file that you previously created) | Commit SHA |
| mainPage.feature | Brian/Pedro | Brian/Pedro  Jun/Pablo | Note: Only added tests for new functionality that has not yet been implemented | ddb747bba1a04ea60de36173b7f163c6211390fd  6a477fbc3483a13c8b11191645157de0ac1367f8 |
| mainPage\_steps.rb | Brian/Pedro | Brian/Pedro  Jun/Pablo | Note: Only added tests for new functionality that has not yet been implemented | ddb747bba1a04ea60de36173b7f163c6211390fd  6a477fbc3483a13c8b11191645157de0ac1367f8 |
| collagePage.feature | Brian/Pedro | Brian/Pedro | Note: Only added tests for new functionality that has not yet been implemented | ddb747bba1a04ea60de36173b7f163c6211390fd |
| collagePage\_steps.rb | Brian/Pedro | Brian/Pedro | Note: Only added tests for new functionality that has not yet been implemented | ddb747bba1a04ea60de36173b7f163c6211390fd |
|  |  |  |  |  |
|  |  |  |  |  |

Pair Programming Evidence:

|  |  |  |
| --- | --- | --- |
| Pair of Programmers | Task | Evidence Photo Commit SHA |
| Jun Pablo | 1.1, 1.2, 4.1, 1.3 | 6a477fbc3483a13c8b11191645157de0ac1367f8 |
| Pedro Brian | 1.4, 8.1, 5.1, 7.1, 5.2, 7.2, 2.1 | ddb747bba1a04ea60de36173b7f163c6211390fd |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |

Description of Refactoring Done (*every pair programming session must be accompanied by refactoring of some sort)*:

|  |  |  |  |
| --- | --- | --- | --- |
| Refactoring Pair | File Modified (FILL OUT THIS FORM FOR EVERY FILE INDIVIDUALLY) | Description of Refactor | Commit SHA |
| Pablo/Jun | MainPage.Feature | Combining empty option field test in order to reduce number of collages needed for testing | 6a477fbc3483a13c8b11191645157de0ac1367f8 |
| Pablo/Jun | MainPageSteps.rb | Combining empty option field test in order to reduce number of collages needed for testing | 6a477fbc3483a13c8b11191645157de0ac1367f8 |
| Brian/Pedro | CollagePage.feature  CollagePageSteps.rb | Refactoring was going over the new file and combining some tests to save execution time | ddb747bba1a04ea60de36173b7f163c6211390fd |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |